TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 1 Sprint 1 - Outline database system architecture and relationship rules - Design visual symbols and layout structure for the ERD chart - Prepare database presentation outline and architecture slides - Define data dictionary formatting standards for documentation - Identify data entity fields required for User, Tutor, and Booking models | None | - Outline database system architecture and relationship rules - Design visual symbols and layout structure for the ERD chart - Prepare database presentation outline and architecture slides - Define data dictionary formatting standards for documentation - Identify data entity fields required for User, Tutor, and Booking models - Define primary keys, foreign keys, and cardinalities - Draft ERD diagram for User Registration and Profile entities - Create visual diagrams explaining database flows for stakeholders - Write entity field definitions and data type specifications - Research data privacy requirements for user credentials and logs - Audit database relationships for normalization and efficiency - Expand ERD diagram to include Session Booking and Chat entities - Review diagram clarity and ensure readability for presentation - Document database constraints and table relationship rules - Verify dataset mapping against Tier 1 and Tier 2 subscription models - Finalize database schema design and sign off on ERD model - Export clean, high-resolution ERD graphics for documentation - Finalize database architecture presentation deck - Insert complete database dictionary into the project technical report - Summarize ERD research findings in the team logbook |
| User Story 2 Sprint 2 - Define primary keys, foreign keys, and cardinalities - Draft ERD diagram for User Registration and Profile entities - Create visual diagrams explaining database flows for stakeholders - Write entity field definitions and data type specifications - Research data privacy requirements for user credentials and logs |  |  |
| User Story 3 Sprint 3 - Audit database relationships for normalization and efficiency - Expand ERD diagram to include Session Booking and Chat entities - Review diagram clarity and ensure readability for presentation - Document database constraints and table relationship rules - Verify dataset mapping against Tier 1 and Tier 2 subscription models |  |  |
| User Story 4 Sprint 4 - Finalize database schema design and sign off on ERD model - Export clean, high-resolution ERD graphics for documentation - Finalize database architecture presentation deck - Insert complete database dictionary into the project technical report - Summarize ERD research findings in the team logbook |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | - Finalize the Entity Relationship Diagram (ERD) for all project modules. - Verify entity relationships, primary keys, foreign keys, and normalization. - Complete the data dictionary with field descriptions and data types. - Prepare and finalize the database architecture presentation. - Export the final ERD and integrate all database documentation into the technical report. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No. All team members are working according to the Sprint 6 task board and assigned database design activities. |
| - What do we need to finish as a team? | - Complete the ERD and review it for accuracy. - Finalize the database presentation slides. - Complete the data dictionary documentation. - Review subscription model mapping. - Update the technical report and team logbook. |
| - Are there any bottlenecks or blockers to the flow of work? | - Minor discussions regarding entity relationships and cardinalities. - Reviewing database constraints required additional validation before final approval. - No major blockers preventing sprint completion. |

LOGBOOK

| Date: |  |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

| Date: | 28 July 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I outlined the database architecture, designed the ERD layout, and identified the required fields for the User, Tutor, and Booking entities. |
|  | - What am I planning to complete between now and the next standup? | I will define primary and foreign keys, create the first ERD draft, and document entity data types. |
|  | - What are my impediments (or risks or problems)? | I am reviewing the project requirements to ensure all entities and relationships are correctly identified. |

| Date: | 29 July 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I defined the primary keys, foreign keys, and cardinalities, and completed the initial ERD for user registration and profiles. |
|  | - What am I planning to complete between now and the next standup? | I plan to expand the ERD, document database constraints, and review the entity relationships. |
|  | - What are my impediments (or risks or problems)? | Some relationships require validation to ensure they meet the project requirements. |

| Date: | 30 July 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I expanded the ERD to include Session Booking and Chat entities, reviewed normalization, and documented database constraints. |
|  | - What am I planning to complete between now and the next standup? | I will finalize the database schema, complete the presentation slides, and prepare the final documentation. |
|  | - What are my impediments (or risks or problems)? | The database design needs a final review before it can be approved. |

| Date: | 31 July 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I finalized the database schema, exported the ERD, completed the data dictionary, and updated the technical report. |
|  | - What am I planning to complete between now and the next standup? | I will support the final project review and make any required changes before submission. |
|  | - What are my impediments (or risks or problems)? | There are no major impediments. The sprint objectives have been completed successfully. |