TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 1 Sprint 1 - Create team GitHub repository and set up branch protection rules - Choose and configure UI component library and icon packages - Set up demonstration test environment on presentation device - Initialize development documentation and setup instructions - Research recommended cloud backend configurations (Firebase/Supabase) | - Create team GitHub repository and set up branch protection rules - Choose and configure UI component library and icon packages - Set up demonstration test environment on presentation device - Initialize development documentation and setup instructions - Research recommended cloud backend configurations (Firebase/Supabase) | - Outline database system architecture and relationship rules - Design visual symbols and layout structure for the ERD chart - Prepare database presentation outline and architecture slides - Define data dictionary formatting standards for documentation - Identify data entity fields required for User, Tutor, and Booking models - Define primary keys, foreign keys, and cardinalities - Draft ERD diagram for User Registration and Profile entities - Create visual diagrams explaining database flows for stakeholders - Write entity field definitions and data type specifications - Research data privacy requirements for user credentials and logs - Audit database relationships for normalization and efficiency - Expand ERD diagram to include Session Booking and Chat entities - Review diagram clarity and ensure readability for presentation - Document database constraints and table relationship rules - Verify dataset mapping against Tier 1 and Tier 2 subscription models - Finalize database schema design and sign off on ERD model - Export clean, high-resolution ERD graphics for documentation - Finalize database architecture presentation deck - Insert complete database dictionary into the project technical report - Summarize ERD research findings in the team logbook |
| User Story 2 Sprint 2 - Configure backend environment variables and project credentials - Set up global design tokens (colors, typography) in frontend codebase - Test local project execution on secondary presentation hardware - Write step-by-step Git workflow guide for team members - Test backend database connection strings and environment keys |  |  |
| User Story 3 Sprint 3 - Verify build pipelines and resolve configuration conflicts - Build reusable base UI wrapper layout and navigation shell - Verify local app startup speed and screen resolution scaling - Document environment setup troubleshooting steps - Audit database security settings in the development environment |  |  |
| User Story 4 Sprint 4 - Conduct environment check across all team member devices - Commit initial frontend project template to repository - Confirm readiness of presentation hardware for live demos - Finalize README.md and repository setup documentation - Confirm cloud database connection status and record logs |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | We need to finalize the subscription tiers, partner strategy, and high school outreach plan. We also need to complete the promotional materials and presentation content. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No. The team is working on the assigned Sprint 7 tasks and focusing on subscription and partnership planning. |
| - What do we need to finish as a team? | We need to complete the Tier 1 and Tier 2 subscription structure, partner proposal, outreach materials, and supporting presentation slides. |
| - Are there any bottlenecks or blockers to the flow of work? | There are no major blockers. The main focus is coordinating the subscription designs, partner resources, and presentation materials before final review. |

LOGBOOK

| Date: |  |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

| Date: | 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I worked on the partnership program objectives and high school outreach scope. I also designed promotional concepts for the two subscription tiers and researched free ICT resources such as CS50 and Cisco NetAcad. |
|  | - What am I planning to complete between now and the next standup? | I plan to structure the pricing tiers and create a comparison table for Tier 1 and Tier 2. I will also work on the subscription feature breakdown. |
|  | - What are my impediments (or risks or problems)? | I need to ensure that the subscription benefits are clearly differentiated and that the selected resources are relevant to the target users. |

| Date: | 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I worked on the pricing structure and community group rates for the subscription plans. I also developed the subscription comparison table and presentation graphics explaining the differences between Tier 1 and Tier 2. |
|  | - What am I planning to complete between now and the next standup? | I plan to work on the high school partnership workflow and prepare the partner badge designs. I will also start preparing the partnership proposal presentation. |
|  | - What are my impediments (or risks or problems)? | The main challenge is making sure the pricing and features remain clear and suitable for the target high school communities. |

| Date: | 6 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I drafted the high school partnership engagement workflow and prepared the partner badge concepts. I also worked on the formal outreach email and compiled ICT resource playlists for the different subjects. |
|  | - What am I planning to complete between now and the next standup? | I plan to review the partner strategy and subscription structure with the team. I will also finalize the pitch deck and subscription presentation slides. |
|  | - What are my impediments (or risks or problems)? | There are no major blockers, but the partnership information needs to be reviewed to ensure that the proposal is clear and professional. |

| Date: | 7 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I reviewed the partner strategy and finalized the subscription tier structure. I also exported the subscription UI assets, completed the pitch deck and updated the Subscription & Partner Strategy report. |
|  | - What am I planning to complete between now and the next standup? | I will support the team with any final changes to the subscription and partnership documentation. I will also ensure that the external resource links and partner information are properly recorded. |
|  | - What are my impediments (or risks or problems)? | There are no major impediments. The Sprint 7 tasks were completed and the remaining work involves final review and refinement. |